EconID

Hackathon Master Plan

Full build blueprint — Demo / Prototype stage

| Duration | 2-week hackathon |
| --- | --- |
| Stage | Demo / Prototype |
| Goal | Win the hackathon prize |
| Frontend | Next.js 15 App Router |
| Deployment | Vercel (serverless) |
| Payments | Squad Co |
| AI | Mistral AI |

Prepared by Ak David

1. The pitch

EconID turns the invisible economic activity of Nigeria's informal traders into a verifiable financial identity — using transaction data that already exists — so they can access credit, insurance, and formal financial inclusion without paperwork.

1.1 The problem — Mama Titi's story

Mama Titi sells fabric in Balogun Market. She has been there 15 years. She buys from suppliers every week, pays her market levy every month, and contributes to her ajo every Friday. Her stall does about ₦800k a month. She goes to a bank for a ₦300k loan to stock up before Eid. They say no.

Why? Because on paper, she does not exist. No payslip. No formal business registration. No credit history. Despite 15 years of consistent economic activity, as far as any bank or insurance company is concerned, she is a ghost.

Data points

| Stat | Finding | Source |
| --- | --- | --- |
| 1 in 4 traders | Keep zero records. 38% track everything in their head. | Businessday NG (2025) |
| 51% refuse loans | Not because they don't need money — because they fear terms they don't understand. | Businessday NG (2025) |
| 42% savings gap | Savings thin enough that one bad week ends the business entirely. | WeeTracker |
| Transaction data | Traders already pay by bank transfer. The data exists — there is no intelligence layer reading it. | Finance in Africa |

1.2 The solution — what EconID does

EconID watches how a trader actually operates — their payments, their patterns, their community — and turns that into a financial identity that banks and insurers can trust. No forms. No paperwork. No going to an office. It works in the background, the same way a phone already knows your habits. Except instead of showing ads, it quietly builds the case that you are creditworthy — using evidence that already exists.

2. The three product pillars

Door 1 — Economic identity (the EconID score)

The EconID score is the foundation of everything. It is a 0-850 creditworthiness score generated by Mistral AI from a trader's actual transaction behaviour. It is the proof that replaces the payslip.

- Phone-number onboarding — no BVN required to start

- A dedicated Squad virtual account is created per trader at signup to capture all business inflows

- Mistral AI analyses transaction patterns: frequency, volume, growth trend, and consistency over 90 days

- Outputs an EconID score (0-850) with a human-readable Financial Story

- Shows trading tenure, average weekly revenue, and peak season patterns

- Shareable with lenders via a QR code or a unique URL that a bank officer can verify

Door 2 — Micro-insurance (₦200/day)

Daily micro-insurance collected like airtime — ₦200 per day. Covers the trader's stock, stall, and income. Tier eligibility is gated by EconID score.

- ₦200/day premium collected via Squad recurring payment (card or bank debit)

- Three coverage tiers: stock loss, stall flooding, illness or income interruption

- Tier eligibility gated by EconID score — higher score unlocks higher coverage

- Squad webhook confirms each day's premium and updates policy status in real time

- Claims submitted via a simple chat interface — photo upload and description

- Mistral AI reviews the claim narrative, flags for manual review, or auto-approves low-value claims

Door 3 — Working capital credit

Score-gated credit tiers. The loan is earned by behaviour, not granted by paperwork. Every repayment improves the score — a genuine incentive loop.

- Tier 1: ₦50,000 (EconID score 200+)

- Tier 2: ₦150,000 (EconID score 500+)

- Tier 3: ₦500,000 (EconID score 700+)

- Loan disbursed instantly via Squad Transfer API to the trader's registered bank account

- Repayment collected daily or weekly via Squad recurring debit from the virtual account

- Each successful repayment improves the EconID score

- Default risk flagging: Mistral AI detects gap patterns in transaction data and pre-alerts lenders

3. Technical stack

3.1 Full stack overview

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend framework | Next.js 15 App Router | Serverless-first, no Express |
| Deployment | Vercel | Serverless functions + Edge runtime for webhooks |
| Styling | Tailwind CSS | Utility-first, matches his conventions |
| State management | Zustand | Lightweight, no Redux overhead |
| Forms | React Hook Form | No controlled components |
| Loading states | Suspense + loading.tsx (skeletons) | No spinners — ever |
| Database | Supabase (PostgreSQL) | Managed Postgres + Auth + Storage |
| Authentication | Supabase Auth (phone OTP) | No email/password — phone only for traders |
| File storage | Supabase Storage | Insurance claim photos |
| Payments | Squad Co | Virtual accounts, gateway, transfers, recurring |
| AI engine | Mistral AI (mistral-small-latest) | Credit scoring, narratives, claim review |
| AI streaming | Vercel AI SDK | Streams Mistral financial story to dashboard |
| Webhooks | Vercel Edge runtime | Low latency, handles Squad events instantly |
| Cron jobs | Vercel Cron | Daily risk scan on active loans |

3.2 Environment variables

These must be configured in the Vercel project settings and in a local .env.local file.

| Variable | Purpose |
| --- | --- |
| SQUAD_SECRET_KEY | Squad Co API secret key (use sandbox key during dev) |
| SQUAD_BASE_URL | https://sandbox-api-d.squadco.com (swap for prod) |
| SQUAD_WEBHOOK_SECRET | Used to verify incoming Squad webhook signatures |
| MISTRAL_API_KEY | Mistral AI API key |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL (public — safe for client) |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase anon key (public — safe for client) |
| SUPABASE_SERVICE_ROLE_KEY | Server-only key for admin DB operations |

4. Squad Co integration — full map

Squad Co is the payment infrastructure backbone of EconID. Four distinct APIs are used. Deploy to Vercel immediately on day one and configure the Squad webhook URL with the live Vercel URL — do not attempt to develop webhooks locally.

4.1 Virtual Accounts API — the data layer

When a trader completes onboarding, a dedicated Squad virtual account is created for them. All their business inflows flow through this account. This is the raw data that feeds the EconID scoring engine.

| API call | POST /virtual-account |
| --- | --- |
| Key parameters | first_name, last_name, mobile_num, bvn |
| When triggered | Step 3 of trader onboarding (identity confirmation) |
| Stored as | traders.squad_virtual_acct_no in Supabase |
| Environment | Sandbox: sandbox-api-d.squadco.com |

4.2 Payment Gateway — insurance premiums and loan repayments

Insurance premium subscriptions are initiated through Squad's payment gateway. On the trader's first subscription, their card is tokenised for recurring debit. Loan repayments use the same channel.

| API call | POST /transaction/initiate |
| --- | --- |
| Key parameters | amount, currency, email, initiate_type: "card" |
| Redirect URL | /dashboard/insurance?status=success (or error) |
| Recurring setup | Card tokenised on first payment for daily recurring debit |
| Repayments | Same flow — /dashboard/credit?status=paid |

4.3 Transfer API — loan disbursement

When a loan is approved, funds are disbursed directly to the trader's registered bank account via Squad's Transfer API. Target is under 60 seconds from approval to disbursement.

| API call | POST /payout/transfer |
| --- | --- |
| Key parameters | account_number, bank_code, amount, currency_id: "NGN" |
| When triggered | Loan approved in /api/credit/apply route handler |
| On success | Squad fires webhook → update loans.status to "disbursed" |
| Transfer reference | Stored in loans.squad_transfer_ref for audit trail |

4.4 Webhooks — the intelligence feed

Every transaction on a trader's virtual account fires a webhook to EconID's edge function. Transactions are logged and the Mistral scoring engine is queued to re-evaluate the EconID score. This keeps the score always fresh.

| Endpoint | /api/webhook/squad (Vercel Edge runtime) |
| --- | --- |
| Events handled | charge.success, transfer.success |
| Signature verification | x-squad-encrypted-body header validated on every request |
| On valid webhook | Log transaction → queue Mistral re-score → update Supabase |
| Critical note | Configure this URL in Squad dashboard on Day 1 with the live Vercel URL |

5. Mistral AI integration — intelligence layer

Four distinct AI jobs. All use mistral-small-latest for cost efficiency. Streaming is handled via the Vercel AI SDK using the useChat or useCompletion hooks on the frontend.

5.1 Job 1 — Credit scoring engine

Takes the last 90 days of transaction data for a trader and outputs a structured JSON score object. This is the core of EconID. Output must be valid JSON — prompt uses system instructions to enforce JSON-only output.

| Route | POST /api/score/generate |
| --- | --- |
| Input | Array of {date, amount, type, counterparty} transaction objects |
| Model | mistral-small-latest (JSON mode) |
| Output fields | econ_id_score (0-850), income_consistency, avg_weekly_revenue, trading_tenure_months, peak_season, risk_flags[], credit_tier_eligible (1¦2¦3¦null) |
| Stored | traders.econ_id_score + traders.credit_tier in Supabase |

5.2 Job 2 — Financial story generator (streaming)

After scoring, Mistral writes a 3-paragraph human narrative that a bank officer or insurance underwriter can read. It streams in real time on the trader's EconID dashboard using the Vercel AI SDK useCompletion hook.

Example output: "Mama Titi has operated a fabric stall in Balogun Market for 15 years. Her average weekly revenue over the past 90 days was ₦200,000, with consistency rated high. She shows peak activity during Eid and Christmas seasons. No gaps in trading detected in the last 6 months. EconID recommends her as a Tier 2 credit candidate."

5.3 Job 3 — Insurance claim reviewer

When a trader files a claim (photo + text description), Mistral reviews it against the active policy and outputs a decision recommendation with confidence score and reasoning.

| Route | POST /api/insurance/claim |
| --- | --- |
| Input | claim_description, policy_type, photo_url, trader_history |
| Output | recommendation (approve¦escalate¦reject), confidence (0-1), reasoning, suggested_payout |
| Auto-approve | Claims under ₦10,000 with confidence > 0.85 are auto-approved |
| Escalate | All other claims go to manual review queue in lender portal |

5.4 Job 4 — Risk alert detector (cron)

Runs on a scheduled Vercel cron job every day at 8am WAT. Scans all active loan accounts for transaction gap patterns that suggest repayment risk. Results populate the lender portal risk alerts view.

| Route | GET /api/cron/risk-scan |
| --- | --- |
| Schedule | Vercel cron — 0 7 * * * (8am WAT = 7am UTC) |
| Trigger | Checks all loans with status = active |
| Output | Risk alert records inserted into risk_alerts table |
| Frontend | Lender portal /lender/risk-alerts shows alerts with severity |

6. Database schema

All tables live in Supabase (managed PostgreSQL). Row-level security is enabled on all tables. Traders can only read their own rows. Lenders have a separate role with read access to the full traders and loans tables.

traders

| Column | Type | Key | Notes |
| --- | --- | --- | --- |
| id | uuid | PK | Supabase Auth user ID (phone OTP) |
| phone | text |  | Primary identifier — used for login |
| full_name | text |  |  |
| market_name | text |  | e.g. Balogun Market |
| trade_category | text |  | e.g. fabric, electronics, food |
| squad_virtual_acct_no | text |  | Assigned by Squad on onboarding |
| econ_id_score | int |  | 0-850, updated by scoring engine |
| credit_tier | int |  | 1, 2, 3, or null |
| last_scored_at | timestamptz |  | When Mistral last ran a score |
| created_at | timestamptz |  | Auto-set by Supabase |

transactions

| Column | Type | Key | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| trader_id | uuid | FK | References traders.id |
| squad_ref | text |  | Squad transaction reference for audit |
| amount | bigint |  | In kobo (multiply by 100 for naira) |
| type | text |  | inflow ¦ insurance_premium ¦ repayment |
| counterparty | text |  | Optional — who paid / was paid |
| created_at | timestamptz |  | Timestamp from Squad webhook event |

insurance_policies

| Column | Type | Key | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| trader_id | uuid | FK | References traders.id |
| tier | int |  | 1 (stock), 2 (stall), 3 (income) |
| daily_premium | int |  | In kobo |
| coverage_amount | bigint |  | Max payout — in kobo |
| status | text |  | active ¦ paused ¦ cancelled |
| squad_card_token | text |  | Tokenised card for recurring debit |
| policy_start | timestamptz |  |  |

loans

| Column | Type | Key | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| trader_id | uuid | FK | References traders.id |
| amount | bigint |  | Loan amount in kobo |
| tier | int |  | 1, 2, or 3 |
| status | text |  | pending ¦ active ¦ repaid ¦ defaulted |
| squad_transfer_ref | text |  | Squad payout reference |
| disbursed_at | timestamptz |  | When Squad transfer completed |
| repaid_at | timestamptz |  | When fully repaid |

insurance_claims

| Column | Type | Key | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| policy_id | uuid | FK | References insurance_policies.id |
| trader_id | uuid | FK | References traders.id |
| description | text |  | Trader's written claim description |
| photo_url | text |  | Supabase Storage URL |
| ai_recommendation | text |  | approve ¦ escalate ¦ reject |
| ai_confidence | float |  | Mistral confidence score 0-1 |
| status | text |  | pending ¦ approved ¦ rejected |
| payout_amount | bigint |  | Approved payout in kobo |

risk_alerts

| Column | Type | Key | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| loan_id | uuid | FK | References loans.id |
| trader_id | uuid | FK | References traders.id |
| severity | text |  | low ¦ medium ¦ high |
| reason | text |  | Mistral-generated plain-text reason |
| created_at | timestamptz |  | When cron job detected the risk |
| resolved_at | timestamptz |  | When lender marks it resolved |

7. Serverless API routes

All routes are Next.js App Router route handlers under /app/api/. Webhook routes use the Vercel Edge runtime for low-latency processing. All other routes use the Node.js runtime (default).

Onboarding and identity

POST /api/onboard — Creates trader record in Supabase + calls Squad virtual account API + queues initial score run [Squad Co]

POST /api/score/generate — Fetches transaction history + calls Mistral scoring engine + updates econ_id_score in Supabase [Mistral AI]

GET /api/score/story — Streams Mistral financial narrative using Vercel AI SDK — consumed by useCompletion hook on dashboard [Mistral AI] [Streaming]

Insurance

POST /api/insurance/initiate — Creates Squad payment intent for first premium — returns checkout_url for redirect [Squad Co]

POST /api/insurance/claim — Accepts photo URL + description + runs Mistral claim review + stores recommendation in insurance_claims table [Mistral AI]

Credit / loans

POST /api/credit/apply — Validates score tier + creates loan record + calls Squad Transfer API to disburse funds [Squad Co] [Mistral AI]

POST /api/credit/repay — Initiates repayment via Squad payment gateway + updates loan status when webhook confirms [Squad Co]

Webhooks and automation

POST /api/webhook/squad — Edge runtime — validates Squad signature + logs transaction + triggers Mistral re-score via background job [Squad Co] [Edge]

GET /api/cron/risk-scan — Vercel cron (daily 8am WAT) — runs Mistral risk detector across all active loans [Mistral AI] [Cron]

8. App pages — complete inventory

This is the full list of every page the EconID app needs. Pages are grouped by access level. Each entry shows the route, page name, description, auth requirement, and which external services it uses.

8.1 Public pages (no authentication required)

/ Landing page Mama Titi's story, animated EconID score counting up, three-door feature breakdown, stats from the data points, CTAs: Get your score (trader) and For lenders.

/onboard Trader onboarding — step 1 (phone) Enter phone number to begin. Sends OTP via Supabase Auth. Only entry point for new traders. No email or password.

/onboard/verify Trader onboarding — step 2 (OTP verification) 6-digit OTP input screen. Verifies the phone number. On success, redirects to step 3.

/onboard/profile Trader onboarding — step 3 (name and market) Full name, market name, and trade category. Clean single-column form. No optional fields at this stage.

/onboard/account Trader onboarding — step 4 (bank account) Bank account number and bank name for loan disbursement. Calls Squad virtual account API on submit. Shows the created virtual account number as confirmation. [Squad Co]

/share/[traderId] Public EconID profile (shareable) Read-only EconID profile page accessible via a unique URL or QR code. Shows score, financial story summary, trading tenure, and credit tier. No auth required — designed to be shown to a bank officer or lender. Only shows data the trader has chosen to make public.

/lender/login Lender login Email and password login for verified lenders (bank officers, microfinance institutions). Separate from trader auth. Supabase Auth with role = lender.

8.2 Trader dashboard (authenticated — role: trader)

/dashboard Trader home EconID score gauge with animated fill, score tier badge, recent transaction feed from Squad virtual account, active insurance status card, active loan card if applicable. The single most important page — it must load in under 2 seconds. [Auth: trader] [Squad Co] [Mistral AI]

/dashboard/identity My EconID Full EconID score breakdown with sub-scores (consistency, volume, tenure, growth). Mistral financial story streaming in below the score. Shareable QR code and copy-link button. Button to regenerate score (triggers /api/score/generate). 90-day transaction volume chart. [Auth: trader] [Mistral AI]

/dashboard/insurance Insurance — overview Active policy card showing tier, coverage amounts, daily premium, days active, and total days covered. Option to upgrade tier if score qualifies. Quick-link to file a new claim. Recent claims history with status badges. [Auth: trader] [Squad Co]

/dashboard/insurance/subscribe Insurance — subscribe Shows available tiers based on EconID score. Score-locked tiers are shown but greyed out with the required score. Click to subscribe triggers Squad payment initiation and redirect to Squad checkout. [Auth: trader] [Squad Co]

/dashboard/insurance/claim Insurance — file a claim Photo upload (Supabase Storage), text description of the incident, claim type selector. On submit, calls /api/insurance/claim which runs Mistral review. Shows recommendation result immediately on the same page. [Auth: trader] [Mistral AI]

/dashboard/insurance/claims/[claimId] Insurance — claim detail Full detail of a single insurance claim. Shows the photo, description, Mistral's review (recommendation, confidence, reasoning), current status, and payout amount if approved. [Auth: trader]

/dashboard/credit Working capital — overview Score-gated credit tier cards showing available amounts and requirements. Active loan card if a loan is currently running (with repayment progress bar and next due date). Repayment history. Button to apply for next tier once current is repaid. [Auth: trader] [Squad Co] [Mistral AI]

/dashboard/credit/apply Working capital — apply Confirms the loan amount, repayment schedule, and terms. Shows which Squad bank account receives the funds. Confirm button calls /api/credit/apply and shows Squad transfer reference on success. [Auth: trader] [Squad Co] [Mistral AI]

/dashboard/credit/repay Working capital — repay Shows outstanding balance and repayment options: pay full amount now or scheduled debit. Initiates Squad payment gateway on confirm. [Auth: trader] [Squad Co]

/dashboard/transactions Transaction history Full paginated list of all transactions on the Squad virtual account. Filterable by type (inflow, insurance, repayment) and date range. Useful for the trader to understand what data is building their score. [Auth: trader] [Squad Co]

/dashboard/settings Trader account settings Update full name, market name, trade category, and bank account details. Phone number is read-only (it is the auth identifier). Option to download their full EconID data as a PDF. [Auth: trader]

8.3 Lender portal (authenticated — role: lender)

/lender Lender dashboard Portfolio overview: total active loans, total disbursed, repayment rate percentage, number of traders on the platform, and count of open risk alerts. Summary chart of loan performance over time. Quick links to the most urgent risk alerts. [Auth: lender] [Mistral AI]

/lender/traders All traders Searchable, filterable table of all traders. Columns: name, market, score, tier, insurance status, active loan, joined date. Click any row to go to their full profile. Filter by tier, score range, market, or loan status. [Auth: lender]

/lender/trader/[id] Individual trader profile Full EconID report for a single trader. Includes score gauge, Mistral financial story, 90-day transaction volume chart, insurance history, loan history, and risk flags. Approve or reject a loan application from this page. This is what a bank officer sees when a trader shares their QR code. [Auth: lender] [Mistral AI]

/lender/loans Active loans Table of all active loans across all traders. Columns: trader name, loan amount, tier, disbursed date, amount repaid, remaining balance, days overdue. Sortable by any column. Export to CSV for reporting. [Auth: lender] [Squad Co]

/lender/loans/[loanId] Individual loan detail Full detail of a single loan: disbursement Squad transfer reference, repayment transactions, outstanding balance, repayment schedule, and any associated risk alerts. Option to mark as resolved or escalate. [Auth: lender] [Squad Co]

/lender/risk-alerts Risk alerts All Mistral-generated risk alerts from the daily cron job. Sorted by severity (high first). Each alert shows the trader, loan amount, Mistral's reason, and days since alert. Mark as reviewed or escalate. Filter by severity and date. [Auth: lender] [Mistral AI]

/lender/settings Lender account settings Update institution name, contact email, and notification preferences for risk alerts. Change password. [Auth: lender]

8.4 Special and system pages

/not-found (404) 404 — not found Clean error page with a link back to home. No tech jargon. [Auth: undefined]

loading.tsx (per route) Skeleton loading states Every route in /dashboard and /lender needs a loading.tsx with proper skeleton components. No spinners anywhere in the app — this is non-negotiable. [Auth: undefined]

error.tsx (per route) Error boundary Per-route error boundaries with friendly messages and a retry or go home option. [Auth: undefined]

9. Frontend folder structure

Follows your established Next.js App Router conventions with route groups for access control.

app/ (public)/ page.tsx # Landing onboard/ page.tsx # Step 1: phone verify/page.tsx # Step 2: OTP profile/page.tsx # Step 3: name + market account/page.tsx # Step 4: bank account share/[traderId]/page.tsx # Public EconID profile lender/login/page.tsx # Lender login (trader)/ layout.tsx # Auth guard — redirects if not trader dashboard/ page.tsx # Trader home loading.tsx identity/page.tsx insurance/ page.tsx subscribe/page.tsx claim/page.tsx claims/[claimId]/page.tsx credit/ page.tsx apply/page.tsx repay/page.tsx transactions/page.tsx settings/page.tsx (lender)/ layout.tsx # Auth guard — redirects if not lender lender/ page.tsx # Lender dashboard traders/page.tsx trader/[id]/page.tsx loans/page.tsx loans/[loanId]/page.tsx risk-alerts/page.tsx settings/page.tsx api/ onboard/route.ts score/generate/route.ts score/story/route.ts # Streaming insurance/initiate/route.ts insurance/claim/route.ts credit/apply/route.ts credit/repay/route.ts webhook/squad/route.ts # Edge runtime cron/risk-scan/route.ts lib/ squad.ts # Squad Co client wrapper mistral.ts # Mistral AI client wrapper supabase/ client.ts # Browser client server.ts # Server component client admin.ts # Service role client (server-only) components/ ui/ # Reusable atoms trader/ # Trader-specific components lender/ # Lender-specific components score/ # EconID score visualisation store/ trader.store.ts # Zustand — trader state lender.store.ts # Zustand — lender state

10. 2-week build sprint

With a 2-week window there is no excuse for a rough demo. Week 1 is backend and infrastructure. Week 2 is UI polish, Squad live integration, and demo rehearsal.

| Week 1 Days 1-2 | Infrastructure and scaffold - Create Supabase project, configure all tables, enable RLS policies - Create Vercel project, configure environment variables, deploy empty Next.js app - Create Squad Co sandbox account, save API keys, configure webhook URL - Get Mistral API key, test a basic scoring prompt in a scratch file - Set up local dev environment, install dependencies, configure ESLint with your conventions |
| --- | --- |

| Week 1 Days 3-4 | Onboarding and core auth - Build the 4-step onboarding flow (/onboard through /onboard/account) - Implement Supabase phone OTP auth - Wire up Squad virtual account API call on step 4 - Write transaction seed script (generates 90 days of realistic data for demo account) - Build trader and lender auth guards in layout.tsx route groups |
| --- | --- |

| Week 1 Days 5-7 | EconID scoring engine + dashboard - Build Mistral scoring prompt — get clean JSON output with all required fields - Build /api/score/generate route handler - Build /api/score/story streaming route using Vercel AI SDK - Build /dashboard/identity page with score gauge UI and streaming financial story - Build /dashboard home page (score summary, transaction feed skeleton) - Implement Squad webhook handler — /api/webhook/squad on Edge runtime |
| --- | --- |

| Week 2 Days 8-9 | Insurance module - Build /dashboard/insurance overview page - Build /dashboard/insurance/subscribe flow with Squad payment gateway integration - Build /dashboard/insurance/claim with Supabase Storage photo upload - Build Mistral claim review prompt and /api/insurance/claim route - Test full insurance flow end-to-end in Squad sandbox |
| --- | --- |

| Week 2 Days 10-11 | Credit and lender portal - Build /dashboard/credit overview with tier cards - Build /dashboard/credit/apply with Squad Transfer API integration - Build /dashboard/credit/repay with Squad payment gateway - Build /lender dashboard, /lender/traders table, /lender/trader/[id] full profile - Build /lender/risk-alerts — wire to Vercel cron job output |
| --- | --- |

| Week 2 Days 12-13 | Polish and demo prep - Build the landing page — Mama Titi story, animated score, three doors - Add skeleton loading states to every dashboard and lender route - Add error boundaries per route - Build the /share/[traderId] public profile with QR code - Add demo seed button on onboarding (seeds Mama Titi's 90-day transaction data) - Full mobile responsive pass on all pages - Remove all console.log, fix TypeScript errors, run lighthouse audit |
| --- | --- |

| Week 2 Day 14 | Final rehearsal - Run through the full demo script 3 times from a fresh browser session - Verify Squad sandbox payments complete successfully - Verify Mistral scoring streams correctly - Verify Squad Transfer API disburses in the demo - Prepare the one-line pitch: what EconID does in under 20 seconds - Get sleep |
| --- | --- |

11. Demo script — the winning narrative

This is the exact story to tell while demoing. Every screen transition should feel inevitable. Total runtime: about 5 minutes.

Step 1 — Open with the problem (30 seconds)

Open the landing page. Read Mama Titi's story out loud — do not skip it. Point at the '₦300k loan refused' line. Let the judges feel the injustice before showing any technology. The problem must land before the solution can matter.

Step 2 — Onboard Mama Titi live (60 seconds)

Open the /onboard flow. Enter a phone number, get the OTP, fill name and market. Watch the Squad virtual account being created. Show the 'Account created' confirmation with the Squad account number. Say: 'This is her financial address. It took 90 seconds.'

Step 3 — Generate the EconID score (90 seconds)

Hit the demo seed button to insert 90 days of realistic transaction data, then hit 'Generate my EconID.' Watch the score count up from 0 to 680. Watch the Mistral financial story stream in below the score in real time. Hold here — this is the most visual moment in the demo. Let it breathe.

Step 4 — Subscribe to insurance (45 seconds)

Go to the Insurance tab. Show she qualifies for Tier 2 coverage at score 680. Click 'Subscribe — ₦200/day.' Complete Squad sandbox payment. Return to see the policy activate instantly — the Squad webhook fires and the UI updates in real time. Say: 'She is now insured. She paid ₦200.'

Step 5 — Apply for working capital (60 seconds)

Go to the Credit tab. Score 680 qualifies for Tier 1 — ₦50,000. Click apply. Confirm the terms. Click disburse. Squad Transfer API fires. Show the success screen with the Squad transfer reference. Say: 'That money is in her account in under 60 seconds. Without a single form.'

Step 6 — Switch to the lender portal (30 seconds)

Open /lender in a second browser tab. Show the bank officer's view: Mama Titi's full profile, 90-day transaction chart, Mistral-generated credit summary. Say: 'This is what a bank sees. Not a form. A story backed by data.' Close the demo on the three doors on the dashboard.

The line that wins the room "Mama Titi didn't need a bank to trust her. She needed a system that could prove what she already knew — that she has been showing up, every single day, for 15 years. EconID is that proof."

12. Judging criteria map

Every strong hackathon entry is built backwards from the judging rubric. Here is how EconID scores on each typical criterion.

| Criterion | How EconID wins it | Evidence in demo |
| --- | --- | --- |
| Innovation | AI credit scoring from invisible transaction data — no new data collection required | Watch Mistral generate a score from 90 days of existing transfers |
| Squad Co usage depth | Virtual accounts + recurring payments + Transfer API + webhooks — the full stack | Four Squad APIs fire live during the 5-minute demo |
| Social impact | 72 million informal workers in Nigeria. The TAM is undeniable. | Mama Titi story + Businessday / WeeTracker data on screen |
| Technical execution | End-to-end working product: auth, AI scoring, payments, lender portal | Every click in the demo hits a real API — no mocked responses |
| Demo quality | Live Squad sandbox payments, real-time Mistral streaming, animated score counter | Judges see money move and AI think — not slides about it |
| Scalability | Serverless on Vercel, Supabase managed DB, Squad handles payment scale | Architecture diagram available — explain in 30 seconds if asked |

EconID Hackathon Master Plan — Ak David